# Capstone Project Management & Delivery Plan

Each capstone team must prepare a Mini Management Packet that demonstrates how the project will be planned, governed, executed, monitored, and communicated in a professional data engineering environment. This document must be written for a sponsor-level and technical leadership audience and should present your project as a production-ready engineering initiative, not a classroom exercise. This packet extends your Fall semester project charter and confirms your team's ability to manage scope, risk, quality, and delivery in addition to building the pipeline.

# 1. Project Overview (≈ 1 Page)

Purpose: Clearly define what you are building and why it matters.

Include:

- Project title and team members

  - Official project name

  - All team members with primary roles (and alternative/substitute roles, if applicable)

- Business problem statement

  - Clearly describe the real-world problem your solution addresses

  - Identify the business or operational pain being solved

- Data engineering objectives

  - State measurable technical and operational goals (latency targets, data volume, reliability, freshness, etc.)

- Key stakeholders and users

  - Sponsor(s)/Client

  - System owner(s)

  - End users / consumers

- High-level success criteria

  - Define what constitutes successful delivery (functional, technical, and business criteria)

# 2. Scope Definition

Purpose: Establish clear boundaries for delivery.

Include:

- In-scope deliverables

  - Data sources ingested

  - Pipelines built

  - Storage layers delivered

  - Analytics, dashboards, or models produced

- Out-of-scope items

  - Explicitly state what will not be delivered in this project

- Key assumptions

  - Data availability

  - Access approvals

  - Stability of schemas and APIs

- Known constraints

  - Timeline limits

  - Tooling restrictions

  - Compliance, privacy, or licensing limits

# 3. Architecture & Data Flow Summary

Purpose: Show how the system works end-to-end.

Include:

- High-level architecture diagram

  - Ingestion → Storage → Processing → Serving → Consumption

- Data flow narrative

  - Describe each major stage of data movement and transformation

  - Identify batch vs. streaming components

- Tools and platforms

  - Cloud services, databases, orchestration tools, transformation frameworks, visualization layers

- Design justifications

  - Why these tools were selected

  - Why this architecture fits the use case

# 4. Work Plan, Timeline & Gantt Chart

Purpose: Demonstrate disciplined project execution, ownership, and delivery accountability.

This section must include both narrative planning and a detailed Gantt chart.

4.1 Project Phases and Milestones

Define the major phases of your project, such as:

- Requirements & data discovery

- Architecture & environment setup

- Ingestion development

- Transformation & modeling

- Serving layer & analytics

- Testing & validation

- Final integration & demo preparation

For each phase, specify:

- Start and end dates

- Entry and exit criteria

- Key deliverables

# 4.2 Sprint / Iteration Plan

If using sprints or iterations:

- Identify each sprint (Sprint 1, Sprint 2, etc.)

- Objectives per sprint

- Major features or components delivered per sprint

# 4.3 Gantt Chart (Required)

Provide a formal Gantt chart that visualizes the full project schedule.

Your Gantt chart must include:

- All major tasks and subtasks

- Start and end dates for each task

- Task dependencies (where applicable)

- Major milestones clearly marked

Critically, the Gantt chart must explicitly show individual student responsibility.

For each task, indicate:

- Assigned student name

- Primary responsibility (e.g., ingestion, transformations, orchestration, QA, visualization, documentation)

Format:

- Table-based Gantt representation in the appendix, or

- Embedded figure exported from spreadsheet (Excel, MS Project, Lucid, or similar)

# 4.4 Responsibility & Ownership Matrix

In addition to the Gantt chart, include a short table mapping:

- Student name

- Primary technical ownership

- Secondary / backup responsibilities

- Key deliverables owned by that student

This section should clearly answer:

Who is building what, and who is accountable for delivery of each system component?

# 5. Risk & Mitigation Plan

Purpose: Proactively manage project threats.

Include:

- Top technical risks

  - Data quality issues

  - Schema instability

  - Performance limitations

- Schedule and coordination risks

  - Availability conflicts

  - Integration bottlenecks

For each risk:

- Likelihood (Low / Medium / High)

- Impact (Low / Medium / High)

- Mitigation strategy

- Contingency plan if the risk materializes

# 6. Quality & Governance Plan

Purpose: Ensure reliability, compliance, and maintainability.

Include:

- Data quality checks

  - Freshness checks

  - Null / range validation

  - Referential integrity

- Validation rules

  - Business logic validation

  - Schema enforcement

- Version control & release practices

  - Branching strategy

  - Pull request reviews

  - Release tagging

- Documentation standards

  - Required diagrams

  - Runbooks

  - Data dictionaries

- Security & compliance

  - Access control

  - Credential management

  - Privacy or regulatory considerations

# 7. Communication Plan

Purpose: Maintain transparency with stakeholders.

Include:

- Update frequency

  - Weekly, biweekly, or milestone-based updates

- Reporting formats

  - Status decks

  - Dashboards

  - Demos or walkthroughs

- Escalation paths

  - Who is notified for technical blockers

  - How sponsor-level risks are communicated

# 8. Final Deliverables Checklist

Purpose: Confirm readiness for final submission.

Include:

Technical Deliverables

- Ingestion pipelines

- Transformation jobs

- Orchestration workflows

- Storage layers

- Dashboards / models / APIs

Documentation Deliverables

- Architecture diagrams

- Data flow documentation

- Codebook, runbooks, website, user (or analyst) guides

Demo/Prototype & Presentation Components

- Live or recorded pipeline execution

- Key dashboards or analytics views

- Architecture walkthrough

- Risk and quality summary

## Format & Submission Requirements

- Length: 6–10 pages (excluding diagrams and appendices)

- Style: Professional formatting with numbered sections, headers, and captions

- Artifacts: Architecture diagrams and Gantt chart must be clearly labeled

- Submission: Single PDF document